P3 — Regression Tracking + Dashboard: step-by-step

1. Design the data model first (before any UI work)

- Define what a "test run" record looks like: run ID, build/commit ref, timestamp, load profile used, latency percentiles (p50/p95/p99), error rate, throughput, anomaly flags from P2, SLA breach flags from P1.

- Pick storage: for a self-contained/offline tool, SQLite (via Microsoft.Data.Sqlite or EF Core) is the natural fit — no external dependency, easy to query historically.

2. Build the persistence layer

- A simple repository class that writes a run's results after each test and can query "all runs for build X" / "last N runs."

- This is the piece P1 and P2 will both write into, so agree on the schema/interface with them early — it's your shared contract.

3. Implement regression detection logic

- Compare each new run's metrics against a rolling baseline (e.g. average of last N runs, or the previous build). Flag when p95 latency, error rate, or throughput degrades beyond a defined tolerance.

- Keep this separate from P2's anomaly detection — yours is build-over-build drift, theirs is within-run pattern anomalies. The report needs to distinguish these clearly.

4. Build the dashboard shell

- Decide WinForms vs Blazor now (WinForms = faster to get running for a prototype demo; Blazor = nicer if you want a modern look and don't mind the extra setup). For an "initial prototype" under time pressure, WinForms is usually the safer choice.

- Core views: (a) live/latest run metrics with breach/anomaly flags highlighted, (b) historical trend chart (latency/error rate over builds — a simple line chart control is enough), (c) a runs list/table.

5. Add the QA report export

- Even a basic CSV or plain-text export of breach log + anomaly log + a trend summary satisfies the requirement — don't over-engineer this for Assessment 1.

6. Wire it to real data early

- As soon as P1 has any output (even fake/sample data), point your dashboard at it. Don't wait for P1/P2 to be "done" — build against a stub data source first so your module isn't blocked.

7. Test your own piece

- A few unit tests around the regression detection logic (given these metrics, does it correctly flag/not flag regression) — these double as some of your 8 required test cases.