# ENSE707 Final Project — Step-by-Step Completion Plan

SQA Group — Peak-Load Capacity & Anomaly Detection Tool. This plan sequences the Assessment 2 tasks so implementation finishes before test/metrics/reflection work begins, and leaves the last two weeks free for polishing and rehearsal rather than new development.

# Guiding principles

•  Finish the system first (Tasks 1) before generating final test evidence, metrics, and reflection — everything downstream depends on a stable prototype.

•  Keep 2+ GitHub commits per person per week from week 1, not just near the deadline — this is graded evidence, not just a habit.

•  Log every defect and every Copilot prompt/outcome as you go, rather than reconstructing them at the end — the mid-project report already shows this works well.

•  Treat weeks 11-12 as buffer/polish time only; all new functionality should be done by week 8.

# 12-week plan

| Week | Focus | Owner(s) | Key outputs |
| --- | --- | --- | --- |
| 1 | Read Assessment 2 rubric as a team; agree scope changes since Assessment 1; assign the 12 tasks across P1/P2/P3; set up defect register (GitHub Issues) and CI skeleton. | All | Task list assigned; GitHub Issues board created; CI pipeline skeleton (build only) |
| 2 | Finish remaining P1 features (images, remove-from-cart, account/security); add failure-injection toggles; start NpgsqlException interception + logging. | P1 owner + support | Updated storefront GUI; toggles wired; exception handler v1 |
| 3 | Implement connection-pool auto-reconnect (Req 7); decouple data-access layer fully from UI (Req 8); add dashboard colour-coded health indicator (Req 9). | P1 owner | Req 6-9 implemented and unit-tested |
| 4 | P2: replace console export with automated pipeline feeding P3; add randomised/advanced queries and throughput stats. | P2 owner | P2 → P3 data pipeline working end-to-end |
| 5 | P3: finalise Live Dashboard + Historical Trends against real multi-build data; extend CI to run MSTest suite on every push/PR; define quality gates. | P3 owner + all | Dashboard finished; CI running tests automatically |
| 6 | Update Requirements Traceability Matrix with real Pass/Fail/Blocked results; execute TC-01 to TC-11; design additional test cases to reach 15+. | All | RTM updated; 15+ test cases with results |
| 7 | Select and implement automation for suitable test cases; capture Test Explorer/CI evidence; run quality testing (performance + reliability, at minimum). | All | Automated suite extended; quality-testing evidence collected |
| 8 | Root cause analysis on 3+ defects; compile quality metrics (pass rate, defect distribution, coverage, commit activity); draft release decision. | All | RCA write-up; metrics summary; draft release decision |
| 9 | Write up AI-assisted development reflection (Phase 2 Copilot log); draft quality-improvement and future-recommendations sections; draft individual contribution statements. | All | Draft sections for Tasks 9-11 |
| 10 | Assemble full report (6000-7000 words); check word count, formatting, references; build the 15-slide presentation. | All | Complete report draft; presentation draft |
| 11 | Run Turnitin, fix any similarity issues; rehearse the demo end-to-end; peer-review each other's contribution statements and slides. | All | Turnitin report ≤20%; rehearsed demo |
| 12 | Final polish, proofread, confirm GitHub commit history is complete and even; submit report, code link, contribution statements, and presentation via Canvas. | All | Final submission complete |

# Phase-by-phase detail

## Phase A — Finish the system (Weeks 1-5)

Goal: Reach a stable, feature-complete prototype across P1, P2, and P3 that satisfies all 9 requirements.

•  Close out the Phase 1 leftovers first (images, remove-from-cart, account/security) so the GUI doesn't block later testing.

•  Implement the two failure-injection toggles and the reliability requirements (Req 6-9) together, since they share the same exception-handling and reconnection logic.

•  Connect P2's load generator output directly into P3's regression store, retiring the manual console export step.

•  Stand up GitHub Actions early (even just 'build succeeds') so it's mature by the time automated tests need to run in it.

## Phase B — Test, automate, and measure (Weeks 6-8)

Goal: Produce real, executed evidence: 15+ test cases, an updated traceability matrix, automated tests, quality testing, defect RCA, and metrics.

•  Update the traceability matrix as each test is actually run, not all at once at the end — it's easier to keep accurate that way.

•  Pick automation candidates based on what's already MSTest-covered (P2) and extend the same pattern to P1/P3 where practical.

•  Choose quality-testing areas that map to the risk table already in the mid-project report (performance and reliability are the strongest fits).

•  Do root cause analysis on defects as they're found — the Copilot rolling-mean bug and scope-narrowing pattern are ready-made examples to formalise.

## Phase C — Write, present, and submit (Weeks 9-12)

Goal: Turn the working system and evidence collected above into the final report, slides, and a rehearsed demo.

•  Draft each report section as soon as its evidence exists (e.g. write the metrics section right after Phase B, not from memory in week 10).

•  Split the 15 slides across the team early so each member owns explaining their own section in the demo.

•  Run Turnitin with enough time (week 11) to actually revise the report if similarity comes back high.

•  Reserve week 12 purely for proofreading, commit-history sanity checks, and Canvas submission — no new work.