# ENSE707 Assessment 2 — Final Project Checklist

SQA Group — Peak-Load Capacity & Anomaly Detection Tool (Suemon, Quentin, Avathanshu). Based on the Assessment 2 marking rubric and required tasks, mapped to the P1 (Storefront GUI + PostgreSQL), P2 (Load Generation Engine), and P3 (Regression Dashboard) modules from the mid-project report.

# 0. Terms and Conditions (ongoing, not one-off)

☐  At least 2 meaningful GitHub commits per person per week, every week, from now until submission

☐  Any change to scope, requirements, technology, or solution direction is documented and justified in the report

☐  All three members can individually explain requirements, design, code, tests, defects, metrics, and Copilot use ahead of the viva/demo

☐  Turnitin similarity report generated for the final report — overall similarity ≤ 20%

☐  All materials (report, source code, GitHub link) submitted via Canvas before the due date

# Task 1: Project Completion and Final Implementation

☐  Storefront GUI (P1): finish outstanding Phase 1 items — product images, remove-from-cart, basic account/security handling

☐  Add the two failure-injection toggles to the GUI: connection-drop and artificial-latency-spike (Req 2)

☐  Wire NpgsqlException interception + timestamp/error-code logging so WinForms never crashes on a DB error (Req 6)

☐  Implement automatic connection-pool reconnection after a reset failure, within 5000ms (Req 7)

☐  Confirm 100% of PostgreSQL data-access logic sits outside WinForms UI event handlers (Req 8)

☐  Add the colour-coded (green/red) live health indicator to the dashboard (Req 9)

☐  Load Generator (P2): replace the console export with the automated pipeline feeding P3 directly, as flagged in the mid-project report

☐  Regression Dashboard (P3): finalise Live Dashboard + Historical Trends pages against real, larger-scale run data

☐  Randomised/more advanced storefront queries and throughput statistics passed to the regression module (per 'next steps' in mid-report)

☐  Document and justify any changes made to scope, requirements, architecture, or technology since the mid-project report

☐  Record a short demo (or prepare a live one) of the working end-to-end prototype: catalogue read → cart → checkout → dashboard update

# Task 2: Requirements Verification and Traceability

☐  Re-review all 9 requirements from Table 2 (mid-report) for clarity/completeness/consistency/correctness/feasibility/testability

☐  Update the Requirements Traceability Matrix (Table 9) — change every 'Not run' entry to Pass / Fail / Blocked with evidence

☐  Map each requirement to: implemented feature(s), test case(s), test result(s), and any linked defect(s)

☐  Flag and justify any requirement that ends up partially implemented, unverified, or out of scope for this phase

# Task 3: Test Execution and Final Test Results

☐  Execute all 11 mid-project test cases (TC-01 to TC-11) against the completed system and record actual results

☐  Design and run additional test cases so the final report has at least 15 total, with execution results

☐  Cover positive, negative, boundary, invalid-input, and error-handling scenarios where relevant (e.g. 99 vs 100 and 600 vs 601 concurrent users; either side of 300ms/5000ms)

☐  Include a mix of test levels: unit, integration, system, acceptance, and regression at minimum

☐  Summarise totals: planned, executed, passed, failed, blocked, not-run

☐  For every failed test: explain the failure, the corrective action taken, and any regression re-test performed

☐  Note any quality risks (from the mid-report's Risk table) that remain even after testing

# Task 4: Test Automation and Quality Engineering

☐  Decide which of the 15+ test cases are suitable for automation and justify the selection (vs. manual/exploratory)

☐  Implement/extend the MSTest automated suite (building on the existing 9/9-passing Tests.cs work) to cover the newly selected cases

☐  Capture automated test run evidence: Test Explorer screenshots, console/CI logs, or exported reports

☐  Write a short discussion of the automated suite's benefits, limitations, and maintainability

☐  For anything left manual/exploratory (e.g. GUI toggle behaviour), justify why automation wasn't appropriate

# Task 5: Continuous Integration and DevOps QA

☐  Describe the team's development/integration workflow (branches, PR review, merging — Discord + GitHub as used so far)

☐  Set up or extend a GitHub Actions CI workflow that builds the solution and runs the MSTest suite on each PR/push

☐  Define explicit quality gates: successful build, all tests passing, (optionally) linting or a coverage threshold, peer PR review

☐  Demonstrate at least one smoke/sanity test run through the pipeline

☐  If full CI/CD isn't feasible for some part of the system, explicitly justify the alternative quality workflow used instead

# Task 6: Defect Management and Root Cause Analysis

☐  Maintain a defect register (GitHub Issues) covering defects found from Phase 1 onward — include the Copilot rolling-mean/division-by-zero bug and the 'scope-narrowing' Copilot issues already noted

☐  Define and apply consistent severity, priority, and status categories across all logged defects

☐  Describe the defect lifecycle used in the project (open → triaged → fixed → verified → closed)

☐  Perform root cause analysis on at least 3 significant defects (e.g. Copilot's one-build-vs-rolling-mean comparison, missing division-by-zero guard, any concurrency/race defect found in TC covering Req 1/4)

☐  Propose a corrective action and a prevention measure for each analysed defect

☐  Explain how this defect analysis changed the product or the team's process (e.g. 'require a unit test before merging any Copilot-assisted method')

# Task 7: Quality Testing

☐  Select at least 2 quality areas to test beyond plain functional testing — strong candidates given this project: performance (load/concurrency), reliability (failure-injection/recovery), maintainability (UI/data-access decoupling)

☐  Justify the selected areas using the risk table from the mid-project report (Section 'Quality Risks and Priorities')

☐  Run and document the chosen quality tests, including evidence (metrics, screenshots, logs) and any limitations found

☐  Recommend improvements arising from each quality-testing area

# Task 8: Quality Metrics and Final Release Decision

☐  Compile final metrics: test pass rate, defect severity distribution, requirement coverage (9/9), test coverage, automation coverage, commit activity

☐  Use the P95/P99 latency and error-rate metrics already produced by the Regression Dashboard as core evidence

☐  Evaluate the completed system against all 9 requirements, the Gherkin acceptance criteria, and the ISO/IEC 25010 quality attributes referenced in the mid-report

☐  Summarise residual risks and any known limitations honestly

☐  State a clear release decision: ready / conditionally ready / not ready — and justify it with the evidence above

# Task 9: AI-Assisted Development and Critical Reflection

☐  Extend the existing Copilot log (prompts + accepted/modified/rejected outcomes) to cover Phase 2 work, not just Phase 1

☐  Include fresh representative evidence (prompt + output + correction) for at least one new Phase 2 example

☐  Reiterate and update the known Copilot risk pattern already identified: plausible-but-scope-narrowing logic, missing edge cases, comments that don't match the generated code

☐  Reflect on how Copilot affected the team's productivity, learning, testing effort, and overall software quality across the whole project

# Task 10: Quality Improvement and Future Recommendations

☐  List the main QA lessons learned across both phases of the project

☐  Recommend concrete process improvements (e.g. earlier integration of the three modules, stricter Copilot review checklist)

☐  Propose realistic future improvements: more automation, a fuller CI/CD pipeline, monitoring/alerting, security testing, accessibility

☐  Explain how the project could evolve toward stronger continuous quality engineering if it continued past this course

# Task 11: Team Contribution and Professional Reflection

☐  Write an individual contribution statement for each of Suemon, Quentin, and Avathanshu

☐  Back each contribution statement with evidence: GitHub commits, specific artefacts/features, testing work, documentation authored

☐  Each member writes a brief individual reflection on the project

# Task 12: Project Presentation and Demonstration

☐  Build a 15-slide presentation covering: title/team/problem/stakeholders/scope; key requirements; final prototype and what changed since Assessment 1; testing approach and results; automation/CI/CD; defects and root cause analysis; quality metrics and release decision; Copilot use, limitations, and future work; individual contributions and lessons learned

☐  Rehearse the live demo: catalogue read → cart → checkout, both failure-injection toggles, the dashboard's live and historical views, and at least one automated test run

☐  Every member prepares to answer questions on requirements, code, testing, defects, metrics, and their own contribution

# Deliverables Checklist

☐  Final report, 6000–7000 words

☐  Source code pushed to the GitHub repository, with the repo link in the report

☐  Commit history that shows regular, individual contribution (2+ commits/week/person)

☐  Contribution statement for each group member

☐  Presentation file (15 slides) ready for the demo

☐  Turnitin similarity report (≤ 20%)